**Meeting Minutes**

**Date:** 07/11/2012

**Present:** Coffee Janet, Coffee Mark, Yolina Kostova, Calum Murray, Warren Ryndycz, Ross Strachan

* Yolina showed customer which stories we had planned to carry out this sprint.
  + Calum explained that we have slightly overestimated what we can do based on last sprint.
    - Customer was happy to lose one user story.
      * “Summary of the best and worst performing shares”.
    - Customer re-evaluated priority of remaining user stories to ensure most important stories completed first.
* Warren talked customer through the team’s thoughts on acceptance tests.
  + Customer asked team to come back with a suggestion of font size and typeface.
    - The customer would like a *Sans Serif* font, possibly *Tahoma*.
  + The customer asked how they will know the app is providing reliable data.
    - Customer suggested the team bring a laptop with a reliable source displaying share prices to the sprint review.
    - Customer also suggested bringing a pen and paper to perform calculations to ensure app was correct.
  + The customer asked what happens if no data is available.
    - Does the app have a fallback, i.e. a sentence, “No feed available”?
* Yolina asked whether the customer would like to access previous Friday’s data without Internet access.
  + If the app did not have previous Friday’s data, it could be misleading, i.e. data may be 13 days old if not done correctly.
  + For share set worth, may be useful to have access to previous data even without an Internet connection.
* The customer is very keen on error messaging and how to demonstrate accurate data during sprint review.
* The customer would like the year to be displayed as two digits, i.e. 2012 as 12.
* Yolina demonstrated the mock user interface to the customer.
  + Explained that bottom buttons will be elaborated.
  + The customer liked the button size and would not like it changed.
  + The customer also liked the processing dialog.
    - The customer asked what would happen if there were a problem retrieving data, does the app exit the processing dialog?
      * It was agreed that there should be a 10 second waiting time before exiting the processing dialog.

***- End of Meeting -***