**Sprint 1 Review Minutes**

**Date:** 10/10/2012

**Present:** Coffee Janet, Mark Zarb, Yolina Kostova, Calum Murray, Warren Ryndycz, Ross Strachan

* Calum discussed with customer which user stories we aimed to achieve this sprint
* Yolina demoed app to customer
  + Customer tried first story, find stock price of Tesco. Wished to confirm this by checking online. Customer happy that values online and values in-app match
  + Customer asked why there is a 15 minute time delay
    - Yolina explained the issue with the Yahoo API
    - Calum explained premium price for current, up-to-the-minute shares
  + Customer tried second user story
    - Yolina explained issue with current time rather than Friday 4pm which the team didn’t manage this sprint.
* Overall, customer happy, however they would like:
  + Larger, more prominent display
  + Bigger font size
  + Bigger buttons
  + Display is not striking enough
    - Wish to see quickly without glasses
  + Yolina explained that we wished to do this during the next sprint
* The customer can accept the first user story, but not the second
* They would like:
  + Comma for thousands
  + Share data for Friday at 4pm
  + Show that data is correct at next sprint review
    - Possibly printout, take laptop to prove
  + What happens if one of the share prices doesn’t come through?
    - Implement check?
    - Error message?
  + What happens if absolutely no data comes through?
  + Happy with sentence form
  + Coffee colour scheme
    - Red for bad
    - Green for good