**Sprint Review – Sprint 2 – Minutes**

**Date:** 07/11/2012

**Present:** Coffee Janet, Coffee Mark, Yolina Kostova, Calum Murray, Warren Ryndycz, Ross Strachan

* Warren showed customer the there user stories that we planned to complete this sprint.
  + Customer asked to verify that the team have met the conditions stated in the acceptance tests for each story.
* Customer asked team to demonstrate the “Total Worth” user story.
  + Yolina demoed the app to customer.
    - Pointed out new design of icon, round buttons and coffee colour scheme that was agreed upon. Customer was satisfied.
    - Customer asked team to prove that data was correct.
      * Yolina used laptop to show customer that values were correct. Used Yahoo data and Excel spreadsheet to total shares.
      * Customer was satisfied that values match.
    - Yolina closed Internet connections to show customer “No Feed available”. Customer satisfied.
    - Yolina demoed what happens when one share is unavailable. Customer satisfied. “Excellent, really good.”
    - Customer asked regarding the 10-second upper time constraint.
      * What happens? Does the processing delay screen display forever?
      * Team discussed that they had yet to encounter a delay of longer than 10 seconds.
      * Customer asked that we implement a solution just in case. This was stressed that this was only to be implemented if time permits.
* Warren discussed with customer “Share Set Worth” user story.
  + Yolina demoed app to customer.
    - Started with no feed available. Customer happy.
    - Customer was satisfied with the layout of this part of the app.
      * Asked for a comma to be added when displaying thousands.
    - Yolina showed that prices were correct. Customer satisfied.
    - Yolina demonstrated what happens when one share is unavailable. Customer happy that this works correctly.
* Warren discussed final user story “Money Lost/Gained”
  + Customer had confidence in “No Feed” solution and did not wish team to demo again as time was running out.
  + Yolina demoed the red/green colour scheme.
    - Could not show customer that red also worked.
  + Overall customer was pleased.
  + Customer asked if possible and time allowed would team demonstrate last test.
* Overall customer was satisfied and passed all three user stories.

***- End of Meeting -***